**Name: Tianze Shou**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/22 | 3/23 |
| 2. Create wireframes | 3/24 | 3/24 |
| 3. Create html code for the main page. | 3/25 | 3/25 |
| 4. Create html codes for the other three subpages. | 3/27 | 3/28 |
| 5. Create css and js code for the websites | 3/29 | 3/30 |
| 6. Modify html code as needed | 3/29 | 3/30 |
| 7. Finish details on the website design | 3/30 | 3/31 |
| 8. User test | 3/31 | 3/31 |
| 9. User test analysis | 3/31 | 4/1 |
| 10. Finish editing based on user test feedback | 4/1 | 4/1 |